## Slide 1
Milestone 2 – Project Plan

## Slide 2: Motivation
“If you fail to plan, you are planning to fail!”
  - Benjamin Franklin
“Planning is like a roadmap that leads you to your destination”
        - Topsy Gift
Milestone 2 – Project Plan

## Slide 3: Benefit
Gives an Overview of the project
Focus at activity
Easier to Track progress
Helps preparing Report
Milestone 2 – Project Plan

## Slide 4: Project Schedule
Milestone 2 – Project Plan
Chart: P r o j e c t P r o g r e s s
| 1 | Today 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11
Planned Progress | 5 | 10 | 20 | 30 | 40 | 50 | 70 | 80 | 90 | 95 | 100
Actual Progress | 5 | 10

## Slide 5: Cost Plan
Milestone 2 – Project Plan
Chart: P r o j e c t C o s t D i a g r a m
| Team | Plan | Concept | Data | Model | Validation | Experiments | Report
Planned Costs | 42 | 30 | 54 | 66 | 78 | 54 | 48 | 48
Actual Costs | 46 | 28.5 | 0 | 0 | 0 | 0 | 0 | 0
Planned Cumulative Costs | 42 | 72 | 126 | 192 | 270 | 324 | 372 | 420
Actual Cumulative Costs | 46 | 74.5 | 74.5 | 74.5 | 74.5 | 74.5 | 74.5 | 74.5

## Slide 6: Project Gantt Chart
Milestone 2 – Project Plan

## Slide 7: Project Gantt Chart
Milestone 2 – Project Plan

## Slide 8: Project Gantt Chart
Milestone 2 – Project Plan

## Slide 9: SIMTECH – So Far
Budget: 7.450 € spent
Lesson learned: Delegation
  One person in charge
  Delegate the task when no volunteers
Milestone 2 – Project Plan

## Slide 10
“Plan on the go. Go with the flow.”
- Haresh Sippy
THANK YOU FOR YOUR ATTENTION
Milestone 2 – Project Plan